# GhanaCarSpecs Progress Report

## Phase 1-3 MVP Development Summary

### Project Overview

GhanaCarSpecs.com is being developed as a vehicle history and vehicle specification lookup platform for Ghana. The current development focus is the creation of a working local MVP capable of VIN lookup, plate number lookup, vehicle specification retrieval, vehicle history/event timeline tracking, CSV-based data ingestion, and external VIN decoding fallback.

The system is currently designed as a local-first architecture emphasizing simplicity, modularity, and iterative development.

# Current System Status

## Development Status

Current Status: Functional Local MVP

The application successfully runs locally using:

- Next.js 15

- TypeScript

- Prisma ORM

- SQLite

- Turbopack development server

The platform currently supports:

- Local database lookups

- External VIN decoding

- Event timeline rendering

- CSV ingestion pipeline

- Admin ingestion interface

- API-based lookup architecture

# Phase 1 — Local MVP Foundation

## Completed Features

### Frontend

Implemented:

- Public homepage

- VIN/plate lookup form

- Vehicle report page

- Event timeline display

- “No record found” handling

- Responsive report layout

### Backend

Implemented:

- Lookup API endpoint

- Vehicle retrieval logic

- Event retrieval logic

- Local database integration

### Database

Implemented using Prisma + SQLite:

- Vehicle model

- VehicleEvent model

- Seed data generation

- Local development database

### Seeded Vehicle Records

Initial sample records were created for:

- Toyota

- Volkswagen

- Honda

Sample records successfully supported:

- VIN lookup

- Plate lookup

- Event timeline rendering

### Validation

Successfully verified:

- npm run dev

- npm run lint

- npm run build

# Phase 2 — External VIN Decode Fallback

## Objective

Allow the system to return real vehicle specifications even when the VIN does not exist in the local GhanaCarSpecs database.

## Architecture

### Lookup Flow

User VIN Input
    ↓
Local GhanaCarSpecs Lookup
    ↓
If no local record:
    ↓
External NHTSA VIN Decode

## External Data Provider

Integrated:

- NHTSA vPIC API

API usage:

- No API key required

- Public VIN decoding endpoint

## Result Classification

The platform now distinguishes between:

### Local GhanaCarSpecs Record

Represents:

- Vehicles stored locally

- Ghana-specific events/history

- Imported CSV data

- Seeded sample data

### External VIN Decoded Record

Represents:

- External VIN specification data only

- No local event history

- No Ghana mileage or service records

## Implemented Features

### External VIN Support

Implemented:

- VIN validation

- 17-character VIN detection

- External fallback decoding

- API timeout handling

- Error messaging

- Invalid VIN handling

### UI Enhancements

Implemented:

- Source banners

- External data labeling

- Dedicated decoded report page

- Local vs external record differentiation

## Example Successful External Decode

Test VIN:

1HGCM82633A004352

Returned:

- 2003 Honda Accord EX-V6

- Engine details

- Manufacturer details

- Plant location

- Transmission information

# Phase 3 — CSV Ingestion Pipeline

## Objective

Allow GhanaCarSpecs to ingest local vehicle records and event history from CSV uploads.

This phase establishes the foundation for importer uploads, dealer uploads, garage/service records, insurance records, and future Ghana-specific data partnerships.

## Implemented Components

### Admin Upload Interface

New page:

/admin/ingest

### CSV Upload Flow

Implemented:

- CSV upload form

- CSV parsing

- Validation layer

- Database insertion logic

- Upsert behavior for vehicles

- VehicleEvent insertion

## CSV Structure

Supported CSV columns:

vin,plateNumber,make,model,year,eventType,eventDate,mileage,sourceSystem,description

## Validation Features

Implemented:

- Required field validation

- Duplicate VIN conflict detection

- Row-level error reporting

- Safe ingestion behavior

## Successful Ingestion Test

### Uploaded CSV

Imported:

- 1 vehicle

- 2 vehicle events

### Result

Successfully created:

- Local GhanaCarSpecs record

- Event timeline

- Lookup support by VIN and plate

### Verification Output

Vehicles created: 1
Events inserted: 2
Rows processed: 2

# Chassis Number Consideration

Ghana uses chassis numbers heavily, especially for imported vehicles, auction records, mechanical inspections, and ownership-related documentation. This should become an important future capability.

Future schema and lookup logic should support:

- VIN

- Plate number

- Chassis number

This is especially important for Japanese and other imported vehicles where users may reference chassis identifiers rather than standardized 17-character VINs.

A future model could include:

Vehicle
- vin
- chassisNumber
- plateNumber

This should not interrupt the current MVP flow, but it should be added deliberately in a future milestone.

# Current Technical Architecture

## Frontend

- Next.js App Router

- TypeScript

- Modular React components

## Backend

- Next.js API routes

- Modular lookup services

- CSV ingestion services

## Database

- Prisma ORM

- SQLite local database

## Current Core Modules

Implemented modules include:

- VIN lookup logic

- External VIN decoder

- CSV ingestion service

- Vehicle report renderer

- Event timeline renderer

- Lookup storage/session handling

# Current Project Strengths

## Working Vertical Slice

The project now has frontend, backend, API, database, ingestion flow, and external integrations operating together successfully.

## AI-Assisted Engineering Workflow

The development workflow now includes:

- Cursor AI Agent integration

- Persistent AI project rules

- Structured documentation

- Git-based branching workflow

- Modular milestone-based execution

## Architectural Direction

The project currently follows the correct early-stage strategy:

- local-first development

- simple architecture

- working software before scale

- iterative milestone expansion

This significantly reduces early-stage complexity and execution risk.

# Planned Next Phase

## Recommended Phase 4 — Risk Intelligence Layer

Potential features:

- Mileage inconsistency detection

- Accident indicators

- Import risk flags

- Service continuity scoring

- Ownership timeline summaries

- Confidence/risk indicators

This phase would move the platform beyond simple lookup into vehicle intelligence analysis.

## Recommended Future Phase — Chassis Number Support

Future work should add chassis number support to make the product more locally relevant for Ghana and other import-heavy markets.

Recommended tasks:

- Add chassisNumber field to Vehicle model

- Update CSV ingestion template

- Update lookup logic to search VIN, plate, and chassis number

- Update UI labels to say “VIN, plate, or chassis number”

- Add normalization rules for common chassis formats

# Conclusion

The GhanaCarSpecs project has successfully progressed from concept documentation into a functioning local MVP platform.

Completed capabilities now include:

- Local VIN and plate lookup

- Structured vehicle reporting

- Event timeline rendering

- External VIN decoding

- CSV ingestion

- Modular backend architecture

- Persistent local vehicle intelligence storage

The current system forms a strong operational foundation for future Ghana-specific automotive intelligence expansion.